| person | ownership |
| --- | --- |
| harry potter | frontend + maps + farmer ux |
| percy jackson | crop recommendation + satellite/climate pipeline |
| katniss everdeen | disease detection + gemini multimodal |
| hercule poirot | backend + google cloud + integration |

# final system you should target

farmer

│

┌─────────────────┼─────────────────┐

│                 │                 │

farm data         leaf photo        voice/text

│                 │                 │

↓                 ↓                 ↓

frontend/maps      disease module     gemini assistant

│                 │                 │

└─────────────────┼─────────────────┘

↓

flask backend

│

┌────────────────────┼─────────────────────┐

│                    │                     │

↓                    ↓                     ↓

crop recommendation    google earth engine     weather

│                    │                     │

│            landsat/sentinel-2            │

│             ndvi + climate               │

│                    │                     │

└────────────────────┼─────────────────────┘

↓

decision engine

│

↓

gemini

explanation/advisory

│

↓

multilingual response

# 1. harry potter — frontend

harry should not touch model code. his job is to turn your current frontend into a convincing farmer product.

## pages/features he owns

### a. farmer dashboard

show:

my farm

current crop

weather

soil health

vegetation health

alerts

recommended crop

disease alerts

something like:

────────────────────────────────

smart crop ai

📍 pune, maharashtra

field health

NDVI                 0.63

vegetation           healthy

rainfall forecast    42 mm

soil pH              6.7

recommended crops

soybean              86%

pigeon pea           81%

maize                72%

[view explanation]

────────────────────────────────

### b. farm selection using google maps

farmer should be able to:

use current location

OR

search location

↓

place farm marker / polygon

↓

latitude + longitude

↓

backend

don't try to build sophisticated cadastral land mapping in three days.

a pin + optional polygon is enough.

### c. soil-health input

support two modes:

manual

N

P

K

pH

and:

upload soil health card

↓

Gemini extraction

↓

user confirms values

the confirmation step is important.

never silently trust OCR/LLM extraction.

### d. crop recommendation screen

show more than a crop name.

soybean

suitability: 86%

why?

✓ suitable rainfall

✓ appropriate soil pH

✓ good historical district performance

✓ low water requirement

✓ suitable seasonal vegetation conditions

risk:

⚠ heavy rainfall expected

### e. satellite-health screen

display:

NDVI

vegetation status

NDVI trend

rainfall

temperature

you do not need to render complicated raw satellite rasters for the MVP.

a chart is more useful:

NDVI

0.8 |                    ●

0.7 |               ●

0.6 |          ●

0.5 |

0.4 |     ●

0.3 | ●

└────────────────────────

jun jul aug sep oct

### f. disease screen

upload/take photograph

↓

possible disease:

tomato late blight

confidence: 91%

symptoms detected:

• brown lesions

• leaf discoloration

suggested action:

...

### g. ai advisor

chat + microphone button.

example:

"should i irrigate tomorrow?"

Gemini receives field context rather than answering generically.

# 2. percy jackson — crop recommendation + earth engine

this is probably the highest-risk technical workstream, so percy starts it first.

## goal

build:

farmer location

+

season

+

soil

+

weather

+

satellite/climate features

+

historical crop performance

↓

crop recommendation

## step 1 — clean your supplied crop dataset

use:

State_Name

District_Name

Crop_Year

Season

Crop

Area

Production

clean:

missing production

zero area

duplicates

crop naming differences

district naming differences

outliers

derive:

yield=production/areayield = production / area

but validate units crop-by-crop rather than blindly comparing things such as coconut against wheat.

# step 2 — google earth engine pipeline

this is where the historical satellite issue we discussed gets solved.

### 1997–2012

use:

landsat 5

+

landsat 7 where useful

### 2013–2015

use:

landsat 8

### current farmer observations

use:

sentinel-2

therefore:

historical training

↓

Landsat

real-time/current farm

↓

Sentinel-2

# step 3 — calculate ndvi

for every district/year/season produce features like:

ndvi_mean

ndvi_max

ndvi_min

ndvi_std

ndvi_start

ndvi_mid

ndvi_end

ndvi_peak_month

don't train on one arbitrary satellite image.

# step 4 — climate features

use Earth Engine datasets where possible.

add:

seasonal rainfall

30-day rainfall

average temperature

maximum temperature

minimum temperature

soil moisture proxy

your joined dataset becomes roughly:

state

district

year

season

crop

area

production

yield

rainfall

mean_temperature

max_temperature

mean_ndvi

max_ndvi

ndvi_growth

soil_moisture

# step 5 — soil data

for actual prediction use farmer-provided values:

N

P

K

pH

soil-card values should override coarse satellite/geospatial estimates.

that's important for accuracy.

# step 6 — don't train one naive model

i would use a two-part recommendation system.

### model a — agronomic suitability

inputs:

N

P

K

pH

temperature

rainfall

humidity

season

output:

crop probabilities

reuse/improve your existing model where possible.

### model b — regional evidence model

inputs:

district

season

rainfall history

NDVI history

temperature

historical production

historical yield

output:

regional crop suitability score

then combine:

FinalScore=0.60(agronomic)+0.25(regional)+0.15(climate/satellite)FinalScore = 0.60(agronomic) + 0.25(regional) + 0.15(climate/satellite)

those weights should be treated as initial tuning values, not scientific constants.

this is much safer than pretending NDVI alone can predict which crop somebody should grow.

# step 7 — model choices

during day 1 compare at least:

Random Forest

XGBoost

LightGBM

if LightGBM isn't already part of the environment, don't waste time fighting dependencies.

xgboost + random forest are enough.

# step 8 — accuracy validation

this is non-negotiable.

split data by time, not random rows only.

bad:

random 80/20

better:

train:

older years

validation:

later years

otherwise the same district/crop patterns can leak into train and test and produce suspiciously beautiful accuracy.

use:

top-1 accuracy

top-3 accuracy

macro F1

confusion matrix

for this product, top-3 accuracy matters a lot because you're giving several crop recommendations.

# 3. katniss everdeen — disease detection

katniss should keep your existing disease model and improve it rather than starting again.

## architecture

farmer photograph

↓

image preprocessing

↓

existing keras/tflite classifier

↓

disease + confidence

│

├────────────┐

↓            ↓

weather/context    Gemini multimodal

│            │

└──────┬─────┘

↓

final advisory

this gives you two layers.

### specialist ML model

answers:

what disease pattern does the image resemble?

### Gemini

answers:

does the image visually support that conclusion and how should this result be explained?

that's stronger than making Gemini perform the entire diagnosis.

## disease model accuracy work

katniss should spend the first few hours determining:

number of classes

number of images/class

class imbalance

validation accuracy

confusion matrix

check which diseases the model confuses.

for example:

early blight       ↔ late blight

healthy tomato     ↔ mild disease

## confidence threshold

do not force a disease diagnosis.

example:

if confidence >= 0.80:

result = predicted_disease

elif confidence >= 0.60:

result = "possible disease"

else:

result = "unable to diagnose reliably"

that actually makes the project more accurate, not less impressive.

if uncertain:

"the image is insufficient for a reliable diagnosis. please photograph one affected leaf in daylight."

that is good product behaviour.

## image-quality validation

before prediction:

is image blurry?

is leaf visible?

is lighting adequate?

does image contain a plant?

Gemini multimodal can help here.

# 4. hercule poirot — backend + integration

poirot is basically the team traffic cop 😭.

nothing reaches production without going through his APIs.

## backend architecture

retain:

python

flask

then deploy to:

Google Cloud Run

# API contract must be frozen in the first 2 hours

this is critical.

everyone builds against fixed interfaces.

## /api/farm

input:

{

"latitude": 18.52,

"longitude": 73.85,

"area": 2.5

}

## /api/satellite

input:

{

"latitude": 18.52,

"longitude": 73.85

}

response:

{

"ndvi": 0.63,

"ndvi_status": "healthy",

"ndvi_trend": "increasing",

"rainfall_30d": 134,

"temperature": 27.1

}

## /api/recommend-crop

input:

{

"state": "Maharashtra",

"district": "Pune",

"season": "Kharif",

"N": 72,

"P": 38,

"K": 145,

"ph": 6.7,

"latitude": 18.52,

"longitude": 73.85

}

response:

{

"recommendations": [

{

"crop": "Soybean",

"score": 0.86

},

{

"crop": "Pigeon Pea",

"score": 0.81

},

{

"crop": "Maize",

"score": 0.72

}

]

}

## /api/disease

multipart image upload.

response:

{

"disease": "Tomato Late Blight",

"confidence": 0.91,

"severity": "moderate",

"recommendation": "..."

}

## /api/soil-card

input:

image/pdf

Gemini extracts:

{

"N": 74,

"P": 38,

"K": 155,

"ph": 6.6

}

frontend asks farmer to confirm.

## /api/advisor

input:

{

"question": "Should I irrigate tomorrow?",

"field_id": "F123"

}

backend automatically injects:

soil

weather

NDVI

crop

growth stage

disease history

before calling Gemini.

# your exact 3-day plan

## day 1 — build everything independently

### 9:00–11:00 — everybody

freeze:

architecture

API contracts

Git branches

Google Cloud project

Firebase

Cloud Run

Gemini credentials

Earth Engine access

after 11:00, don't redesign the architecture.

### harry — day 1

finish:

dashboard skeleton

maps integration

farm selector

soil input

crop-results page

disease-upload page

AI chat UI

use mock API responses initially.

harry does not wait for backend.

### percy — day 1

finish:

dataset cleaning

yield analysis

district/season mapping

Earth Engine prototype

Landsat NDVI extraction

rainfall extraction

temperature extraction

baseline crop model

end-of-day deliverable:

training_pipeline.py

earth_engine.py

model.pkl

or model artifact

metrics.json

### katniss — day 1

finish:

load existing disease model

test validation set

calculate confusion matrix

add confidence threshold

implement image preprocessing

build disease prediction function

end-of-day deliverable:

predict_disease(image)

which always returns fixed JSON.

### poirot — day 1

finish:

Flask structure

Firebase auth

Firestore schema

Cloud Run deployment

Gemini connection

mock endpoints

by evening every frontend call should return something, even if it's mocked.

# day 2 — replace mocks with real intelligence

this is the big integration day.

### harry

connect:

maps → backend

soil → backend

recommendations → cards

disease upload → API

chat → Gemini API

satellite → graph

add:

loading states

errors

confidence display

mobile layout

### percy

replace baseline data with:

real Earth Engine features

↓

training dataset

↓

model retraining

↓

evaluation

compare models.

freeze the winning model by evening.

no model experimentation after day 2 night unless something is broken.

### katniss

integrate:

classifier

+

Gemini image reasoning

+

context/weather

test at least:

clear healthy image

clear diseased image

poor image

unrelated image

two visually similar diseases

### poirot

integrate all services.

frontend

↓

Flask

├── crop ML

├── Earth Engine

├── disease ML

├── Gemini

├── Firebase

└── weather

add caching.

Earth Engine queries can take time, so don't fetch everything repeatedly.

something like:

field satellite data

TTL ≈ several hours/day depending on metric

is fine for the demo.

NDVI doesn't need recalculating every 10 seconds.

# day 3 — zero new features

this rule will save your project.

day 3 should be:

integration

testing

accuracy

performance

bug fixing

demo

not:

"guys what if we add blockchain?" 💀

# morning of day 3 — end-to-end test

create 5–10 fixed farmer scenarios.

example:

### case 1

location: Pune

season: Kharif

N = 70

P = 40

K = 140

pH = 6.6

expected:

soybean / pulse / suitable regional crop

### case 2

different district.

### case 3

abnormal soil.

### case 4

poor disease photo.

### case 5

healthy crop photograph.

every scenario should go:

login

→ field

→ satellite

→ soil

→ crop recommendation

→ explanation

→ disease

→ Gemini advisory

# afternoon day 3 — accuracy gate

before demo, percy + katniss should publish a tiny internal report:

crop model

top-1 accuracy: xx%

top-3 accuracy: xx%

macro F1: xx

disease model

accuracy: xx%

macro F1: xx%

confidence threshold: xx

don't claim:

"our AI predicts the best crop with 98% accuracy"

unless your test methodology genuinely supports it.

judges love asking how accuracy was measured.

# final feature checklist

i would consider these mandatory for the demo:

| feature | owner | must work |
| --- | --- | --- |
| farmer login | poirot | ✅ |
| location/map | harry | ✅ |
| field profile | harry/poirot | ✅ |
| soil values | harry | ✅ |
| soil-card AI extraction | poirot | ✅ |
| historical Landsat NDVI | percy | ✅ |
| current Sentinel-2 NDVI | percy | ✅ |
| rainfall/climate | percy | ✅ |
| crop ML recommendation | percy | ✅ |
| top-3 crops | percy | ✅ |
| recommendation explanation | poirot/Gemini | ✅ |
| leaf disease model | katniss | ✅ |
| Gemini multimodal validation | katniss | ✅ |
| confidence handling | katniss | ✅ |
| multilingual AI advisor | poirot | ✅ |
| voice input/output | harry/poirot | ✅ |
| Firebase | poirot | ✅ |
| Cloud Run | poirot | ✅ |
| Google Earth Engine | percy | ✅ |
| Gemini | poirot/katniss | ✅ |
| responsive frontend | harry | ✅ |

# github working structure

don't let four people edit the same five files.

smart-crop/

│

├── frontend/

│   ├── pages/

│   ├── components/

│   ├── maps/

│   └── api.js

│

├── backend/

│   ├── app.py

│   ├── routes/

│   ├── firebase/

│   └── gemini/

│

├── crop_model/

│   ├── data/

│   ├── preprocessing.py

│   ├── earth_engine.py

│   ├── train.py

│   ├── predict.py

│   └── evaluation/

│

├── disease_model/

│   ├── model/

│   ├── preprocess.py

│   ├── predict.py

│   └── evaluation/

│

└── tests/

branches:

feature/frontend-harry

feature/crop-percy

feature/disease-katniss

feature/backend-poirot

merge into:

develop

then only stable versions go to:

main

# one architectural decision i'd strongly recommend

don't make the final recommendation simply:

ML says soybean → Gemini says soybean

make it:

agronomic model

│

↓

candidate crops

│

┌───────────┼────────────┐

↓           ↓            ↓

soil fit    climate fit   regional history

│           │            │

└───────────┼────────────┘

↓

final ranking

│

↓

Gemini

│

farmer-friendly reason

and retain a confidence gate:

high confidence

→ recommend normally

medium confidence

→ recommend + explain uncertainty

low confidence

→ request more information /

soil test / expert verification

that lets you keep the ambitious feature set without faking certainty. for a 3-day build, that's the closest you can get to "don't compromise on accuracy": reuse validated components, add independent evidence, measure everything, and make the system know when it doesn't know.